Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 26-05-2025 |
| --- | --- |
| Team ID |  |
| Project Name | DocSpot (Doctor Appointment System) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication. | USN-1 | As a patient, I can register with email, password, and personal details. | 3 | High |  |
|  |  | USN-2 | As a doctor, I can register with credentials, qualifications, and specialization. | 2 | High |  |
| Sprint-2 | Appointment booking and management | USN-3 | As a patient, I can browse available doctors and time slots. | 2 | High |  |
|  |  | USN-4 | As a doctor, I can update my profile (qualifications, experience, bio). |  | medium |  |
| Sprint-3 | Search and discovery | USN-5 | As a patient, I can browse available doctors and time slots. | 3 | High |  |
|  |  | USN-5 | As a doctor, I can view my booked appointments. | 2 | High |  |
| Sprint-4 | Admin Dashboard & Management | USN-6 | As an admin, I can view all users (patients and doctors) in the system. | 3 | High |  |
|  |  | USN-7 | As an admin, I can approve the doctor profile. | 2 | High |  |
|  |  | USN-8 | As an admin, I can view complete audit logs of all system actions. | 2 | Medium |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 1 Nov 2025 | 2 Dec 2025 | 20 | 2 Dec 2025 |
| Sprint-2 | 20 | 6 Days | 3 Nov 2025 | 4 Dec 2025 | 20 | 4 Dec 2025 |
| Sprint-3 | 20 | 6 Days | 5 Nov 2025 | 6 Dec 2025 | 20 | 6 Dec 2025 |
| Sprint-4 | 20 | 6 Days | 7 Nov 2025 | 8 Dec 2025 | 20 | 8 Dec 2025 |