User Acceptance Testing (UAT) Template

| Date | 26-05-2025 |
| --- | --- |
| Team ID |  |
| Project Name | DocSpot(doctor appointment system) |
| Maximum Marks |  |

Project Overview:

Project Name: DocSpot

Description:  A web-based medical appointment booking platform connecting patients with doctors/clinics. Features include doctor discovery, real-time booking, patient profiles, automated reminders, and admin dashboard.

Testing Period:  2025-05-26 to 2025-06-02

Testing Scope:

#### Patient registration and login

#### Doctor/clinic profile creation and listing

#### Real-time appointment booking and slot management

#### Patient-doctor messaging system

#### Automated SMS/email reminders

#### Appointment status updates (booked, confirmed, completed, cancelled)

#### Doctor search/filter by specialization, location, ratings

#### Patient reviews and ratings

Requirements to be Tested:

- As a patient, I want to book appointments easily with real-time availability.

- As a doctor, I want to manage my calendar and patient appointments.

- As a patient, I want secure login and appointment history.

- As an admin, I want to manage clinics, doctors, and disputes.

Testing Environment:

### Testing Environment

- URL: https://docspot.example.com

- Credentials:

- Patient: test.patient@example.com / password123

- Doctor: test.doctor@example.com / password123

- Admin: admin@docspot.com / adminpass

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User Registration | 1. Visit site 2. Click "Sign Up" 3. Fill & submit form | [Describe the expected outcome] | Account created, redirected to dashboard | [Pass/Fail] |
| ... TC-002. | ... Doctor search and filter. | ... 1. Login as patient 2. Go to "search for doctor" 3. Submit form. | ...doctor profile appears on homepage | ... | [Pass/Fail] |
| TC-003 | Book Appointment | - Login as patient Calendar shows available slots - Select Dr. ABC(Cardiology) - 3. Choose slot: Tomorrow 10 AM | Appointment confirmed, email sent [Fill during test] |  | [Pass/Fail] |
| TC-004 | Appointment Reminder | - Book appointment for today - Wait 24 hours before slot 3. Check notifications | SMS/Email reminder received Reminder shows in UI |  | [Pass/Fail] |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Real-time slot availability not updating after booking. | 1. Login as patient 2. Book 10 AM slot 3. Refresh page | High | Open | Add real-time slot updates. Slot still shows available. |
| BG-002 | Rating filter (4+ stars) not filtering doctors correctly | - Search "Dentist" - Apply 4+ star filter - 3-star doctor shows | Medium | Open | Filter by rating not working |

Sign-off:

Tester Name: sandhiya

Date: 26-05-2025

Signature:sandhiya

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.